University Student Portal

john doe university | 23 Oxford Road, Overseas

Test Strategy

Author: Natasha Mabaire

MTP

The University Student Portal is a web-based portal that allows students to perform a variety of tasks that are associated with enrolment, as well as observe the progress they have made in the courses they are enrolled in.

System Overview (the system consists of the following units, which are presented in the form of web pages):

- Register accounts

- Log in

- Enrol in courses

- View grades

- Update profiles

In Scope

Component testing:

- Testing the functionality of each unit of the system:

  - Registration page

  - Login page

  - Course Enrolling page

  - Grade Viewing page

  - Profile Updates page

System testing:

  - End–to–end testing: registration -> login -> course enrolment -> grade viewing -> profile update

  - Verifying UI

  - Verifying and validating readability and system flow

Acceptance testing:

  - Business requirement confirmation

Out of Scope

- The following features are out of the scope of testing:

  - Security penetration testing

  - Concurrent user testing

# Requirements

## Functional Requirements

FR1 - User Registration

- Students must register with:

  - Email (valid format)

  - Password (8-16 chars)

  - Student ID (numeric)

- A register button must be present to capture information provided by the student

- A login button must be present to redirect students who have already registered to the login page

- Testability: Verify that the registration form accepts valid email, password, and student ID inputs and successfully creates a user account, resulting in redirection to the portal home page. Verify that invalid or missing inputs trigger clear validation error messages indicating the specific incorrect field. Verify that existing registered users attempting to register are prompted to log in instead.

FR2 - Login System

- Valid credentials required

- Account locks after 5 failed attempts

- A login button must be present to capture credentials supplied by the student and redirect the student to the home page of the portal

- A register button must be present to redirect students to the registration page if they have not yet registered for an account

- Testability: Verify that the login form validates the correct student login credentials and redirects to the portal home page. Verify that incorrect credentials trigger clear validation error messages indicating incorrect credentials and prompt the user to provide correct credentials, clearing the incorrect credentials that had been provided initially.

FR3 - Course Enrolment

- Max 5 courses per semester

- No duplicate enrolment

- Enrolment deadline enforced

- An overview of the courses a student is enrolled in must be visible

- Testability: Verify that the course enrolment page provides a list of modules that students can enrol for according to the qualification the user is enrolled for. Verify that only 5 modules can be enrolled in, and attempts to enrol for more than 5 modules trigger a clear validation message indicating only 5 modules can be enrolled in.

FR4 - Grade Viewing

- Students can only see their own grades

- Students can see the courses they are enrolled in and the grades for those courses

- Testability: Verify that the grade viewing page displays the modules that the user is enrolled in, as well as the grades they received in each module. Where module grades have not yet been received, a message indicating that grades are yet to come must be displayed.

FR5 - Profile Update

- Editable: name, phone, address

- A password reset section must be presented

- Testability: Verify the profile update form allows the name, address, and phone values to be edited. Verify that upon clicking on the update button, edited fields display the changes that were made.

## Non-functional Requirements

- Page load < 3 seconds

- Support 1,000 concurrent users (out of scope of testing)

- Secure password encryption (out of scope of testing)

- Mobile responsiveness

# Risks

| Risk | Impact Level | Likelihood | Mitigation Strategy |
| --- | --- | --- | --- |
| Data integrity risk |  |  |  |
| Duplicate user registration | High | Possible | Cross-reference the credentials provided with those existing in the database already. Database normalization. |
| Passwords lower than or exceeding 16 characters. | Low | Likely | Provide test data that tests the system's response to various character lengths. |
| Security risk |  |  |  |
| Credential theft – the potential credentials that could be used for login are easily accessible ( e.g. At UJ, it was one’s student number and password, of which the password that was suggested during registration was very generic, and students often did not take the time to strengthen it post-registration). This creates a risk of credentials being stolen and used. | High | Possible | Verify enforcement of strong authentication controls |
| Too many attempts available to attempt a correct login – risks giving hackers enough attempts to correctly guess credentials. | Medium | Possible | Verify lockout triggers after defined attempts. |
| Usability risk |  |  |  |
| Duplicate enrolments not being cognisant of courses that are being repeated – the system may assume that the modules a student is repeating are duplicate modules because the student has already applied for them in the previous year or semester, which risks the student not being able to enrol for modules they may have failed. | High | Likely | Test re-enrolment scenarios across semesters. |
| Incorrect grades are being displayed because of human error on the lecturer’s side. | Low | Rare | Verify that the grades that are displayed fall within the grade system that is used by the university. |
| Performance risk |  |  |  |
| Concurrent users exceeding 1000 – in a real-world environment, there are potentially more than 1000 concurrent users on a student portal at a time – this risks system failure. | High | Expected | Load testing at expected peak usage. |

# Priority

| Priority | Functional Requirement | User Frequency | Risk Level |
| --- | --- | --- | --- |
| 1 | FR2 - Login System | High | High |
| 2 | FR1 - User Registration | High | High |
| 3 | FR3 - Course Enrolment | High | Medium |
| 4 | FR4 - Grade Viewing | High | Low |
| 5 | FR5 - Profile Update | Low | Low |

Priority is given to the functional requirements that have the highest user frequency and the highest risk level.

The login and registration unit has the highest priority as it is the gateway to the rest of the portal. The grade viewing and course enrolment unit follows because it performs the key functionality for the portal. The profile update unit has the least priority because it is not a key functionality for the portal.

The course enrolment unit has a higher priority than the grade viewing unit because it has a higher risk level than the grade viewing unit.

# Testing Methods

Manual testing will be used at the following levels:

- Unit

- Integration

- System

Automation testing will be used at the following levels:

- Regression

  - Automation testing will be carried out in parallel to manual testing

  - Test cases under high priority will be the first to be automated, followed by test cases in the regression testing suite

Testing techniques that will be used for each testing type:

| Testing Type | Testing Technique | Reason |
| --- | --- | --- |
| Functional | Equivalence Partitioning | Different inputs will be provided to test the functionality of each functional requirement when unit testing is being done. Equivalence partitioning will assist in testing the various input possibilities. |
|  | Boundary Value Analysis | Will assist in identifying defects at boundaries. |
|  | Decision Table Testing | Will be used for testing combinations of conditions, especially where different inputs are required. |
|  | State Transition Testing | Will be used to test that various state changes occur correctly and produce the expected states |

# Tools and environments

Execution Environments

  - Web browsers – Chrome, and Firefox

Testing and Development Tools

  - Automation Testing – Eclipse (specific versions to be provided)

  - Automation Testing framework – Selenium paired with TestNG

# Entry Criteria

- Requirements readiness

  - Requirements reviewed by all stakeholders

  - Requirements approved and signed by stakeholders

  - Acceptance criteria reviewed by the test lead and testing team

  - Acceptance criteria approved by the test lead

- Environment readiness

  - Database available and accessible to the testing team

  - Web browsers installed and configured by the testing team

  - Eclipse installed and configured by the testing team

- Build stability

  - Build deployed successfully

- Test Resource Availability

  - Test team assigned

  - Test data prepared and approved by the test lead

Minimum entry criteria that need to be met for testing to commence:

| Criteria | Met |
| --- | --- |
| Requirements readiness |  |
| Requirements reviewed by all stakeholders |  |
| Requirements signed by stakeholders |  |
| Requirements reviewed and approved by the test lead |  |
| Acceptance criteria reviewed by the test lead |  |
| Acceptance criteria approved by the test lead |  |
| Environment readiness |  |
| Database available and accessible to the testing team |  |
| Web browsers installed and configured by the testing team |  |
| Eclipse is installed and configured by the testing team |  |
| Build stability |  |
| Build deployed successfully |  |
| Test Resource Availability |  |
| Test team assigned |  |
| Test data prepared and approved by the test lead |  |

Should the minimum entry criteria not be met, testing will not commence.

The test lead will be informed, and he/she will liaise with stakeholders on the way forward.

# Exit Criteria

- Test Coverage Goals

  - 95% of planned test cases executed

  - All critical workflows tested

  - Regression suite completed

- Defect Metrics

  - All high-priority bugs resolved

  - Remaining defects documented and accepted

  - No critical defects open

- Quality Metrics

  - Pass rate above 90%

  - Security vulnerabilities addressed

- Documentation Completion

  - Test reports finalised

  - Bug tracking updated

  - Test evidence stored

Where the exit criteria have not been met, testing results will be reviewed by the test lead and stakeholders, and risks will be assessed.

The test lead and the stakeholders make the final call regarding the release of the university portal.

All accepted risks are to be recorded.

# Roles and Responsibilities

| Role | Responsibilities |
| --- | --- |
| Test lead | Liaise with stakeholders and the rest of the testing team and be a medium of communication between the two. |
| Manual Testing Team | Test execution. |
| Test Analyst | Test analysis, test design, and test implementation. |
| Automation Testing Team | Automating test cases from the regression test suite and writing automation test scripts. |

# Test Deliverables

The following test documentation will be produced:

Manual Testing

- Test strategy – Before testing commences

- Test cases – During testing

- Bug logs – During testing

- Result reports – Post testing

Automation Testing

- Automation scripts – During testing

# Communication Plan

Communication between the testing team and the test lead will occur via Microsoft Teams. All members who are a part of the testing team assigned to this project will be added to a group titled – USP (Quality Control) on Microsoft Teams, and this is where all communication associated with this project will occur.

Progress of testing will be tracked using Jira. All members will be added to a project titled -  USP (Quality Control) – on Jira. This is where detailed role assignment will be done.

The test lead and stakeholders will communicate via the established communication channels, as they will have access to all communication channels.

# Feedback from Test Lead and Stakeholders:

# Approval (please sign):

| Test Lead: |  | Stakeholder: |  |
| --- | --- | --- | --- |
| Date: |  | Date: |  |